Project Plan — IS Project Management Practice

1. Project Overview

Project Name: IS Project Management Practice

Goal: Plan, organize, and manage an information systems project using Trello for task tracking and GitHub for version control and collaboration.

Objectives:

- Learn project management workflows

- Track tasks and responsibilities

- Collaborate using version control

- Complete deliverables on time

2. Project Scope

In Scope:

- Task planning and management

- Risk analysis

- Scheduling and deadlines

- Collaboration using online tools

- Documentation and final report

Out of Scope:

- Advanced software development

- Budget and financial management

- Hardware deployment

Team Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Planning, task assignment, progress monitoring |
| Documentation Lead | Writing reports and managing documentation |
| Technical Lead | Managing GitHub repository and files |

Work Breakdown Structure (WBS)

- Planning Phase

  - Define project scope

  - Identify stakeholders

  - Create WBS

- Execution Phase

  - Prepare risk analysis

  - Prepare project schedule

  - Upload documents to GitHub

- Monitoring & Control

  - Track task progress in Trello

  - Update documents and manage issues

- Closing Phase

  - Complete final report

  - Submit project deliverables

5. Project Schedule

| Task | Start Date | End Date | Status |
| --- | --- | --- | --- |
| Define project scope | Week 1 | Week 1 | Not Started |
| Identify stakeholders | Week 1 | Week 1 | Not Started |
| Create WBS | Week 2 | Week 2 | Not Started |
| Prepare risk analysis | Week 2 | Week 3 | Not Started |
| Prepare project schedule | Week 3 | Week 3 | Not Started |
| Final report | Week 4 | Week 4 | Not Started |

6.Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Team member delay | Medium | High | Reassign tasks and adjust schedule |
| Technical issues | Low | Medium | Backup files and use GitHub |
| Communication issues | Medium | Medium | Use comments and regular check-ins |

7. Communication Plan

| Communication Type | Tool | Frequency |
| --- | --- | --- |
| Task tracking | Trello | Weekly |
| Code/document collaboration | GitHub | As needed |
| Team discussion | Online meetings or chat | Weekly |