# Risk Management Document – IS Project Management Practice

- 1. Introduction

This document identifies potential risks that may affect the success of the IS project and outlines strategies to prevent or reduce their impact. The purpose is to ensure the project is completed on time, within scope, and with minimal disruption.
Project tracking was managed using Trello, and project files and collaboration were managed through GitHub.

- Risk Identification

The following risks were identified during project planning:

| Risk ID | Risk Description | Likelihood | Impact |
| --- | --- | --- | --- |
| R1 | Team member unable to complete assigned tasks on time | Medium | High |
| R2 | Poor communication among team members | Medium | High |
| R3 | Loss of project files | Low | High |
| R4 | Technical issues with tools or internet access | Medium | Medium |
| R5 | Scope creep (adding new tasks beyond project plan) | Medium | Medium |
| R6 | Misunderstanding of project requirements | Low | High |

- Risk Assessment

Each risk was evaluated based on likelihood and impact.

| Risk | Likelihood | Impact | Risk Level |
| --- | --- | --- | --- |
| R1 | Medium | High | High |
| R2 | Medium | High | High |
| R3 | Low | High | Medium |
| R4 | Medium | Medium | Medium |
| R5 | Medium | Medium | Medium |
| R6 | Low | High | Medium |

- Risk Mitigation Strategies

| Risk | Mitigation Plan |
| --- | --- |
| R1 | Assign backup team members and monitor progress weekly |
| R2 | Schedule regular communication and status updates |
| R3 | Use GitHub to store and back up all project files |
| R4 | Prepare offline copies and use backup devices/networks |
| R5 | Clearly define project scope and control changes |
| R6 | Confirm requirements early and review them with the team |

- Risk Monitoring and Control

- Tasks were monitored regularly using the project board in Trello

- Issues and updates were documented using GitHub

- The team reviewed progress weekly to identify and address new risks

- Any changes in project scope were discussed before implementation

- Conclusion

Effective risk management helped minimize potential problems and ensured that the project remained on track. By identifying possible risks early and planning responses, the team was able to reduce delays, maintain quality, and achieve project goals successfully.